DGOP

Stack Recommendation and Project Risk Review

A senior data governance and software engineering perspective for a practical MVP path

| Prepared for | DGOP senior team discussion |
| --- | --- |
| Purpose | Align technology choices, protect delivery focus, and reduce project risk |
| Recommendation posture | Respect the enterprise vision, but start with a disciplined modular MVP |
| Date | June 19, 2026 |

Core message DGOP is a strong idea, but it should be protected from becoming too large too early. The safest path is to prove one complete governance operation flow first, using an enterprise-respectable stack that a small team can actually deliver.

# 1. Recommended Position To Share With Other Seniors

I would frame the discussion kindly and directly like this:

Suggested wording DGOP should begin as a focused governance operations MVP, not as a full enterprise platform on day one. We should prove the core value through one polished end-to-end flow, then expand domain coverage, integrations, infrastructure, and automation in controlled phases.

This positioning is respectful because it does not reject the broader vision. It says the enterprise vision is valid, but the first build must be sequenced in a way that protects quality, trust, and delivery momentum.

# 2. Preferred Stack

If choosing fresh as both a data governance and software engineering decision, I recommend the following stack:

| Layer | Recommendation | Reason |
| --- | --- | --- |
| Frontend | Angular + Angular Material/CDK + TypeScript | Best fit for a dense enterprise operations app with forms, tables, routing, guards, bilingual/RTL UI, and consistent component patterns. |
| Backend | NestJS + TypeScript | Enterprise-style structure with modules, dependency injection, guards, DTO validation, OpenAPI support, and strong testing patterns. |
| Database | PostgreSQL | DGOP is records, relationships, workflows, evidence, audit logs, and reporting. PostgreSQL should be the center of gravity. |
| ORM/Data Access | Prisma, with raw SQL where needed | Fast schema iteration, migrations, type-safe access, and a clear escape hatch for reporting or complex queries. |
| Auth/IAM | Keycloak for pilot/production; simple local auth only for prototype | Keeps identity standards-based and avoids custom authentication becoming a long-term liability. |
| Evidence Files | MinIO or S3-compatible object storage | Evidence files need metadata, hashing, access control, retention, and a future path to object storage. |
| Workflow | Internal workflow engine first; Camunda later only if BPMN is mandatory | Avoids making BPMN infrastructure the project before governance value is proven. |
| Search | PostgreSQL full-text search first; OpenSearch later | Keeps early operations simple while preserving a clear route for advanced search. |
| Deployment | Docker Compose for demo/pilot; Kubernetes later | Good enough to run consistently without adding platform engineering too early. |
| Architecture | Modular monolith with strict bounded contexts | Fastest serious path for a small team; can be split into services later if scale and team size justify it. |

# 3. Why This Stack Fits DGOP

DGOP is an internal enterprise operations platform, not a public marketing site. The UI will be heavy on lists, filters, forms, dashboards, detail panels, permissions, and workflows.

Angular gives the frontend a consistent, opinionated structure. That matters because inconsistent screens would damage trust in a governance product.

NestJS keeps the backend structured without forcing the team into Java/Spring complexity before the MVP proves product value.

PostgreSQL fits the data model better than document-first storage because DGOP depends on ownership relationships, workflow history, evidence status, audit trails, and reporting.

A modular monolith keeps delivery practical while still allowing a future migration to microservices if the product becomes large enough to need it.

# 4. Recommended First MVP Slice

The first MVP should prove one complete governance story. The best slice is:

MVP flow Asset Registry -> Owner/Steward Assignment -> Approval Workflow -> NDI Evidence Upload -> Readiness Score -> Executive/DMO Dashboard

This single flow is enough to demonstrate that DGOP can turn governance policy into accountable operations. It is much stronger than showing many unfinished modules.

# 5. Suggested Modular Structure

| Area | Modules | Purpose |
| --- | --- | --- |
| Foundation | auth, users, audit, common, config | Identity, authorization, shared guards, logging, error handling, environment validation. |
| Governance Configuration | admin | Domains, subjects, capabilities, classifications, organization units, systems, role types, RACI templates. |
| Core Operations | assets, ownership, workflow | Asset registry, Asset 360, owner/steward rules, approval cases, tasks, timelines, SLA status. |
| Compliance Evidence | ndi, evidence | NDI specifications, evidence lifecycle, upload/review, evidence hash, score and gap calculation. |
| Visibility | dashboard, reports | Persona dashboards, readiness summaries, exportable operational reports. |
| Future Expansion | integrations, notifications, foi, opendata, pdp, dsi | Mock/CSV first, then real adapters and advanced domain modules after the MVP validates demand. |

# 6. Kind But Clear Advice For The Senior Team

Agree on the first target: demo, pilot, or production. Do not design a demo as if it must already meet every production requirement.

Pick the first 2 or 3 NDI domains for MVP. Avoid starting with all 12 domains.

Use mock integrations and CSV imports first. Real catalog, DQ, DLP, FOI, LMS, and SIEM integrations can come after the core product proves itself.

Treat Arabic/English and accessibility as real scope from day one, not a final polish task.

Keep senior discussions focused on decision logs: stack, scope, MVP flow, security posture, data policy, and acceptance owner.

Make every sprint end with user stories, test cases, demo notes, known limitations, and one named person who accepts or rejects the increment.

# 7. Project Risks And How To Avoid Them

| Risk | Level | How It Shows Up | Mitigation |
| --- | --- | --- | --- |
| Scope expands before value is proven | High | Trying to build all domains, workflows, integrations, dashboards, and reports at once. | Lock one MVP flow. Maintain a defer list. No new module enters MVP unless it supports the asset-to-evidence dashboard story. |
| Architecture becomes too heavy too early | High | Starting with microservices, Kafka, Kubernetes, and service mesh before core workflows exist. | Use modular monolith plus Docker Compose first. Define module boundaries and events now, split services later only with evidence. |
| Stack debate delays delivery | Medium | Senior stakeholders debate Angular vs React, Java vs Node, or microservices vs monolith without tying it to team capacity. | Use a short architecture decision record. Select the stack based on team capacity, UI complexity, delivery speed, and migration path. |
| Governance model is unclear | High | Roles, RACI, data owners, stewards, approvers, and evidence reviewers are not agreed. | Define the first six roles and one approval flow. Validate with sample assets before adding more governance variations. |
| Security expectations exceed MVP controls | High | Product is shown as if production-grade while using demo-level auth, data, hosting, or file storage. | Label environments clearly. Use synthetic data. Add audit from Sprint 1. Do not claim production readiness until controls are tested. |
| Evidence handling becomes weak | High | Files are uploaded without hashes, metadata, lifecycle, access logs, or retention thinking. | Store file metadata in PostgreSQL, keep SHA-256 hashes, track status history, and log upload/download/review actions. |
| Bilingual/RTL work is underestimated | Medium | Arabic labels, layout mirroring, date formats, and text overflow are delayed. | Put i18n, RTL layout, and Arabic sample data into the foundation sprint. Test every shared component in both directions. |
| Integrations block progress | Medium | Waiting for real catalog, DQ, DLP, FOI, or portal systems before DGOP can demonstrate value. | Build adapter interfaces with mock and CSV implementations. Real integrations become separate acceptance items later. |
| Dashboards lose trust | Medium | Scores and readiness numbers appear without transparent calculation or drill-down. | Every KPI must have a formula, source, timestamp, and drill-down to the records behind the number. |
| No clear acceptance owner | High | Seniors continue to discuss whether a sprint is done after the team has moved on. | Assign one product/business owner for sprint acceptance and require written pass/fail notes for each test package. |

# 8. Recommended Discussion Agenda For The Next Senior Meeting

| # | Topic | Decision Needed |
| --- | --- | --- |
| 1 | Confirm target | Demo, pilot, or production. Decide this first because it changes every other decision. |
| 2 | Lock MVP flow | Approve the asset -> ownership -> workflow -> evidence -> score -> dashboard flow. |
| 3 | Select stack | Approve Angular + NestJS + PostgreSQL + Prisma, with Keycloak/MinIO for pilot path. |
| 4 | Choose domain scope | Pick the first 2 or 3 NDI domains. Recommend DG plus DQ plus PDP or OD. |
| 5 | Confirm roles | Start with System Admin, DMO Admin, Data Owner, Steward, Evidence Reviewer, Executive. |
| 6 | Agree risk boundaries | Synthetic data only, mock integrations first, no production claim until security controls are ready. |
| 7 | Assign acceptance owner | One person signs off sprint outputs using user stories and test cases. |

# 9. Final Recommendation

Recommended decision Proceed with Angular, NestJS, PostgreSQL, Prisma, Keycloak, and MinIO in a modular monolith. Build a polished MVP around one complete governance flow. Defer microservices, Kafka, Kubernetes, full BPMN, advanced AI, and all-domain rollout until the product has proven value with real stakeholders.

This path is serious enough for senior stakeholders and realistic enough for a small team. It protects the long-term enterprise vision by first proving that DGOP can deliver a working governance operating model.

# Reference Notes

The stack recommendation is aligned with current official documentation for Angular, Angular Material, NestJS, PostgreSQL, Prisma, Keycloak, and MinIO. These references should support the technical discussion but should not replace a team-specific architecture decision record.

Angular: https://angular.dev/overview

Angular Material: https://material.angular.dev/

NestJS: https://docs.nestjs.com/

PostgreSQL: https://www.postgresql.org/docs/current/

Prisma ORM: https://www.prisma.io/docs/orm

Keycloak OIDC: https://www.keycloak.org/securing-apps/oidc-layers

MinIO: https://docs.min.io/